Awesome! Here’s your **full 5-week Birthday Webpage Roadmap & Daily Plan**, adjusted to fit your Python class schedule (2–6 PM daily). You can copy this into Google Docs or Word to keep track easily.

**Ashish’s Birthday Webpage Roadmap & Daily Plan**

**📅 5-Week Roadmap Overview**

**Week 1 (June 5–11)**

* Learn HTML & CSS basics.
* Watch Sigma videos 1–10.
* Create layout: heading, image, message.
* Add button and basic styles.
* Try Flexbox alignment.

**Week 2 (June 12–18)**

* Work on layout and animations.
* Apply gradients, shadows, rounded corners.
* Learn CSS keyframe animations.
* Create gift box and hover effects.
* Practice responsive design.

**Week 3 (June 19–25)**

* Add JavaScript interactivity.
* Watch Sigma JS videos 26–40.
* Add onclick button, show message.
* Play birthday music.
* Add confetti or surprise animation.

**Week 4 (June 26–July 2)**

* Finalize the complete version.
* Combine HTML, CSS & JS parts.
* Make responsive layout.
* Add finishing touches.
* Test on different screen sizes.

**Week 5 (July 3–8)**

* Launch and polish.
* Learn Netlify or GitHub Pages deployment.
* Deploy final project.
* Fix bugs.
* Surprise your cousin on July 9!

**📆 Week 1 Daily Tasks (Adjusted for Python Learning Time)**

| **Day** | **Time Slot (Your Choice)** | **Task** |
| --- | --- | --- |
| June 6 (Thu) | 6:30 PM – 8:00 PM | Rebuild a page from video by typing it yourself without looking. |
| June 7 (Fri) | 6:30 PM – 8:30 PM | Make your own HTML page: Name, photo, message, and a button. |
| June 8 (Sat) | 10:30 AM – 12:00 PM or 7:00 PM – 8:30 PM | Style 3 sections with background colors, padding, fonts, border-radius. |
| June 9 (Sun) | 10:00 AM – 12:00 PM or 6:30 PM – 8:30 PM | Flexbox practice: align 3 boxes in a row and center them. |
| June 10 (Mon) | 7:00 PM – 8:30 PM | Mini quiz: Create 1 heading, 1 image, 1 paragraph, and 2 buttons — no help. |
| June 11 (Tue) | 6:30 PM – 8:00 PM | Re-watch any 1–2 videos and code along slowly (pause and predict). |
| June 12 (Wed) | 10:00 AM – 12:00 PM or 7:00 PM – 9:00 PM | Start birthday page draft: layout only (heading, message, image, button). |

**📆 Weeks 2 to 5 Overview Tasks**

**Week 2 (June 12–18)**

* Work on layout and animations: CSS gradients, shadows, keyframe animations, gift box hover effects, responsive design.
* Spend 1–2 hours per day (morning or evening).

**Week 3 (June 19–25)**

* Add JavaScript interactivity: onclick button, birthday music, surprise animations.
* Watch Sigma JS videos 26–40.
* Practice coding daily 1–2 hours.

**Week 4 (June 26–July 2)**

* Combine HTML, CSS & JS.
* Make the layout responsive.
* Test and fix bugs.
* Polish and finalize project.

**Week 5 (July 3–8)**

* Deploy your project on Netlify or GitHub Pages.
* Fix bugs.
* Add final touches.
* Surprise your cousin on July 9!

**💡 Tips to Stay on Track:**

* Keep sessions **under 2 hours** to avoid burnout.
* If you miss a day, just shift the task to your next free time slot.
* Remember: typing your own code beats copy-pasting every time.
* Take short breaks during practice to keep fresh.

Would you like me to help you set reminders or create a checklist template for tracking daily progress?